Project Title: Appointment Scheduling System for HealthyLife Clinic

Group Members & Assigned Roles

Course Name: CIS 370 System Analysis and Design

Instructor: Maria Garrity

Group Members and Roles:

- Lucky – Business Analyst​

- Douglas – Lead Developer & System Architect​

- Yash – Project Manager, Quality Assurance (QA) Specialist & UI/UX Designer​

- Arafat – Interviewer

- ⁠Problem Statement & Objectives

Appointment scheduling at HealthyLife Clinic is now done manually, which is leading to a lot of problems. Wait times are lengthy, patients are being double booked, and staff members are struggling to keep everything organized. Our project's primary objective is to provide an online system that makes it simple for patients to schedule appointments, check the availability of doctors, and receive appointment reminders. Both patients and employees will save time and make fewer mistakes as a result.

- ⁠Proposed Solution

Patients can register for an account, make or cancel appointments, and get automated email or SMS reminders with our proposed web-based appointment scheduling system. To manage appointments and alter their schedules, doctors and staff will have their own login.

Everyone will be able to use the system because it will function on both computers and phones. The front-end will be easy to use with a clean, straightforward design, while the back end will securely hold patient and appointment data.

- Justification

Everyone will benefit from this project at the clinic. Patients find scheduling easier, and reminders help them remember appointments. It saves time for the clinic staff and lowers the possibility of errors or double bookings. The technical components of this system will be PHP or Python for the back end with a MySQL database, and HTML, CSS, and JavaScript for the front-end. The solution is sound and can expand to meet the needs of the clinic.

- System Components

Among them are:

- Prototype mockups: illustrating the appearance of the admin and patient booking pages.

- Database schema: displaying tables such as Notifications, Doctors, Appointments, and Users

- Web forms, such as admin control panel, appointment scheduling, registration, and login

- Details of the website: contact page, admin dashboard, booking page, and homepage

Business Case Questions & Answers

- Why are we doing this project?

The HealthyLife Clinic's current appointment scheduling system is completely manual, which frequently results in issues including lengthy wait times, patients who are double booked, missing appointments, and staff confusion. These inefficiencies have an adverse effect on patient satisfaction in addition to decreasing productivity. This project will greatly enhance clinic operations by switching from a manual to a computerized appointment scheduling system. With the right technology in place, clinic employees may avoid tedious administrative tasks, and patients can freely arrange their appointments. The clinic's objective of giving patients prompt, effective care is directly supported by this project.

- What is the project about?

The goal of our project is to develop and construct a web-based system for HealthyLife Clinic's appointment scheduling. Patients will be able to plan, cancel, or reschedule appointments online with this system from any desktop or mobile device. Access to appointment scheduling, availability updates, and patient reminders will be available to physicians and clinic employees. The system will guarantee efficient, well-organized, and easily accessible scheduling and offer secure login for various user roles, including patients, doctors, and administrators.

- How does this solution address key business issues?

This approach specifically addresses the clinic's biggest problems, such as scheduling conflicts, absences, and poor communication. By giving patients the ability to schedule appointments online, the technology lessens the need for staff assistance. Patients who receive automated email and SMS reminders are less likely to skip appointments. Doctors may view their schedules in real time, and staff can prevent mistakes in manual record-keeping. It reduces administrative workload, saves time, and improves the clinic's overall level of service quality.

- How much will it cost, and how long will it take?

The projected cost includes programming hours, web hosting, server space, email/SMS integration, and other minimal licensing tools, according to our cost estimate (attached in the provided Excel template). It will take about 12 weeks to complete the development. Planning, analysis, design, development, testing, and implementation of the system are all included in this. As part of our project, we are using open-source technologies and doing development internally to keep expenses down.

- Will we suffer a productivity loss during the transition?

During the transition, we don't anticipate any significant reduction in production. Before releasing the system to the public, internal workers will have access as part of our arranged rollout implementation plan. To prevent any disruptions to clinic operations, we are also providing training during off-peak hours. Any testing or troubleshooting of the system will take place outside of peak hours. Additionally, we have developed training materials to guarantee that employees are at ease using the system.

Planning Phase

- Define the Project’s Scope & Mission

Our project's objective is to develop a straightforward and efficient system for HealthyLife Clinic's appointment scheduling. Everything is now done by hand, which has led to problems like duplicate reservations, protracted wait times, and general patient scheduling confusion.

Patients will be able to register online, log in, schedule or cancel appointments, and receive automated reminders via SMS or email with our new system. Additionally, staff members and doctors will have their logins to check appointments, manage schedules, and adjust availability. Because patients and staff may use different devices, the system must be made to function on both desktop and mobile devices.

We’ve already built the web pages for the homepage, login, registration, and appointment scheduling, and we’re connecting them all to a secure backend database. The mission is to make things easier for both patients and staff by reducing errors and saving time.

- Conduct a Feasibility Study

To determine whether our proposal is feasible, we examined three key areas, and thus far, everything appears to be in order:

- Technical Feasibility: We’re using tools we already know, like HTML, CSS, JavaScript for the frontend, and either PHP or Python for the backend. The database is in MySQL, which we’ve already designed with tables for users, appointments, doctors, and notifications. We’ve even made working versions of the web pages already.

- Operational Feasibility: To have a better understanding of how scheduling is currently done, we spoke with Arafat, the clinic's office manager. We developed our features after she highlighted the primary issues they encounter. The employees appeared receptive to utilizing a basic digital system, particularly if it is quick and easy to use.

- Economic Feasibility: Since this is a school project, development expenses are nothing. Only web hosting, a domain name, and SMS/email services are included in our budget. It's reasonably priced, and our cost estimate worksheet includes a breakdown.

- Develop a Project Timeline, Deliverables & Cost Estimates

We developed a project timeline that complements both the SDLC procedure as a whole and our work calendar. Every phase has deliverables, and an expected time and cost based on how long we anticipate finishing them. Here's how we analyzed it:

Timeline & Deliverables

| Phase | Deliverables | Labor | Materials | Notes |
| --- | --- | --- | --- | --- |
| Systems Design | Database design, backend programming, UI design, functional prototype | $6,000 | $1,700 | Includes schema setup, backend logic, responsive UI, and testing |
| Implementation | Training sessions, production environment setup, data conversion | $1,900 | $500 | Training for admins/doctors/patients and prepping system to go live |
| Operation | Final user training, data migration, and post-launch support | $2000. | $800. | Focus on ongoing support and readiness for real-time use. |

These phases were planned around key weekly milestones. For example:

- Weeks 1–3: Requirements gathering, interviews, and mockups

- Weeks 4–6: Database design and initial programming

- Weeks 7–9: Building the full prototype

- Weeks 10–11: Final testing, training, and deployment

- Week 12: Presentation and documentation handoff

Cost Estimates

| Category. | Estimated Cost. | Explanation. |
| --- | --- | --- |
| Design Phase (Labor + Material) | $7,700 | Includes everything from mockups to testing |
| Implementation Phase | $2,400 | Covers training and set up for going live |
| Operation & Maintenance. | $3,300 | Final user training and data migration |
| Total Project Cost | $18,500 | As per the project spreadsheet |
| Grand Total | $24,400 | Includes all phases and contingency |

ANALYSIS PHASE

- What information do you need to know for the analysis phase for a successful system?  Who are you going to interview to get the correct answers to your questions?

We began by speaking with Arafat, the office manager at HealthyLife Clinic, to fully comprehend how the present appointment procedure operates and what issues need to be resolved. She was the ideal individual to assist us in identifying the problems and the true needs of the clinic because she handles scheduling daily.

During the interview, we focused on:

- What causes delays or mistakes in scheduling

- How cancellations are currently handled

- What tools do they use now

- What features would help make their jobs easier

Examples of the questions we asked are as follows:

  - What is currently the most challenging aspect of scheduling appointments?

A: Trying to recall who canceled and avoiding double booking. It's simple to get sidetracked because everything is on paper.

  - What characteristics might facilitate this process?

A system that displays available doctors, reminds patients, and allows them to modify their schedules would be quite beneficial.

This interview gave us a solid foundation to build the features in our system and helped guide the rest of our project.

- Document Functional Requirements – Make Sure the System is Mobile-Friendly

Based on our own planning and the information we gained from the interview; we jotted down the key qualities that our system must have. The final version of the appointment system should be able to meet the following functional requirements:

- Patients can register and log in

- Patients can book, reschedule, or cancel their appointments

- Doctors can log in to check their schedules and manage availability

- Admins can oversee all user accounts and appointments

- Notifications (email or SMS) are automatically sent for confirmations or reminders

- The system avoids double-bookings by checking availability before confirming

- The design is mobile-friendly, so patients and staff can access it from any device

Based on our planning and the information we gained from the interview; we jotted down the key qualities that our system must have. The final version of the appointment system should be able to meet the following functional requirements:

- Develop Process Models, such as a Data Flow Diagram (DFD) Updates

Additionally, we developed Data Flow Diagrams (DFDs) to illustrate the flow of information throughout our system. From the moment a patient makes an appointment until it is entered into the database and verified by the physician, this assisted us in charting the data flow.

In the DFDs:

- Patients input their appointment request

- The system checks the doctor’s availability from the database

- If approved, it stores the appointment and sends a reminder

- Doctors and staff also have access to modify or cancel appointments

We included these diagrams in our PDF file called "DATA FLOW DIAGRAMS YASH.pdf". The process models helped us organize the backend logic and plan our database connections more clearly.

DESIGN PHASE

- Create a User Interface Mockup/Prototype for the Dashboard

We began by developing real HTML prototypes for the design, which show how patients and clinic employees will interact with the finished interface. These files, which show off the main UI elements we've created thus far, are part of our healthylife-clinic-project.zip submission.

- index.html
This is the primary landing page. In addition to introducing users to the system, it has three buttons that take users to the Patient, Doctor, and Admin interfaces. The design is centered, neat, and provides users with easy-to-use navigation.

- patient.html

This is the patient appointment booking page. Patients can fill out a form with their name, email address, desired date and time, and doctor selection. After submission, a confirmation message is displayed (using simple JavaScript). A realistic sense of how booking will function in the live system is provided by this mockup.

- Doctor.html

This page is for doctors to update their availability. Doctors can enter their name, specialty, and available date and time. After submitting the form, they get a confirmation message. This UI is simple and practical, especially for doctors who need to quickly update their schedules.

- Admin.html

The admin dashboard displays a list of today’s appointments in a table format, showing patient names, assigned doctors, time slots, and booking status. Admins can also click "Cancel" to simulate removing an appointment, and a red confirmation message appears on screen. This feature will later be connected to backend logic for real-time appointment control.

To give every page a unified appearance and feel, we used style.css. The design makes use of large, readable fonts, buttons that are positioned appropriately for ease of use, and gentle blue colors for a neat and professional healthcare appearance. Every page is completely responsive for both desktop and mobile devices.

Based on comments from our interview with the clinic's office personnel, we placed a lot of emphasis on usability. They highlighted the need for a straightforward, user-friendly design that both staff and patients can use without requiring technical skills.

- Design the Database Schema to Include Appointment & Health Info

To support these interfaces, we designed a relational database schema (MySQL) with the following key tables:

- Users – Includes patient, doctor, and admin records. Stores login credentials and roles.

- Doctors – Stores doctor names, specialties, and their availability (linked to the doctor form).

- Appointments – Tracks booking details like patient name, doctor, date, time, and appointment status.

- Notifications – Will be used to log reminders or confirmations sent via email/SMS (feature planned during development).

The structure of our HTML forms corresponds to this model. As an example, the system will save the information in the Appointments database when a patient submits the form in patient.html. The Doctors table will also be impacted by changes made to doctor.html.

The schema is structured with foreign key relationships, which ensures that all data stays connected properly — for example, appointments link to doctors and patients.

- What Else Is Needed for the Design?

Here are some additional things we worked on in this phase

- DFD

Each role's interaction with the system was guided by the DFD diagram, which was submitted as a PDF. The sequence of events from patients to appointments, staff confirmation, and notifications was immediately integrated into the layout of our pages.

- User Role Separation

To facilitate role-based access management in the future, we purposefully made distinct HTML pages for each role (patient, doctor, and admin). As a result, developing the backend logic for permissions and session handling is made simpler.

UNDER DEVELOPMENT

- Implement System Modules for Reporting and Scheduling

Since our system focuses on scheduling, we interpreted "inventory reporting" as reporting and managing appointments and doctor availability — which are both critical for the clinic’s daily operations.

We’re building:

- We developed a functional dashboard that shows a table of today's appointments in admin.html. Names of patients, physicians, dates, times, and statuses (such as Confirmed or Pending) are all included in the table. Additionally, each row has a Cancel button that, when selected, displays the red confirmation message "Appointment canceled." This mimics the functionality of appointment management.

- Doctors can use a form in doctor.html to report their available times and dates. Name, specialty, date, and time fields were added. A green notice confirming that the availability was successfully updated appears after submission.

These pages are already functioning as front-end mockups, and we’re preparing to connect them to the backend so the data can be stored and retrieved from a database in real time.

We also developed a doctor availability management feature in doctor.html, which allows physicians to input their available times and dates. Because it keeps the database current and helps avoid duplicate bookings, this is essential for scheduling.

- Remember the Backend

Although we haven't connected the backend yet, we have meticulously planned it out to ensure a seamless start to development. MySQL will power the system's data storage, while PHP or Python (Flask or Django) will power the backend.

Backend functionality is considered when creating each HTML page:

- patient.html → Will submit appointment details to the Appointments table in the database

- doctor.html → Will update the Doctors table with name, specialty, and availability

- admin.html → Will retrieve appointment data from the backend and later allow updates (e.g., marking as complete, canceled, etc.)

We’ve also included form IDs and JavaScript that will make integration with the backend easier (e.g., appointmentForm, availabilityForm).

Once the backend logic is connected, we plan to:

- Implement database insert/update actions

- Secure data handling (like validation and role-based access)

- Enable email/SMS confirmations through external APIs

- Testing Individual Modules for Functionality

We tested each module (form and page) to make sure it works properly on the front end:

- In patient.html, we submitted the booking form and confirmed that a success message appears and the form clears after submission.

- In doctor.html, we filled out availability and confirmed that the message appeared.

- In admin.html, we tested the "Cancel" button for each appointment row. When clicked, it shows a cancellation message and auto-hides it after 3 seconds.

Every test was carried out by hand using the forms in desktop and mobile browsers. Thanks to style.css, we were able to verify that the pages are both visually consistent and responsive.

We’ve also planned for backend testing once the server-side scripts are built. That will include:

- Checking if data is properly inserted/updated in the database

- Making sure form validations work

- Verifying login sessions and user roles (when implemented)

IMPLEMENTATION PHASE

- Are you going to deploy the system in a phased approach?

Yes, in order to minimize disturbance to everyday operations and prevent overburdening the clinic staff, we intend to implement the system in stages. Since patient appointments are still being handled by the clinic, it is crucial to implement the new system gradually.

We intend to implement it as follows:

Phase 1: Internal Use (Doctor & Administrator)

Using the admin.html and doctor.html dashboards, we will initially present the system to clinic administrators and physicians. Before patients use the system, staff will be able to become accustomed to updating availability and verifying appointments.

Patient Access Phase 2

So that patients can start making their online appointments, we will launch the patient.html site after the internal users are at ease. By now, many glitches will have been fixed, and staff members will be prepared to assist patients if necessary.

Phase 3: Complete Implementation:

The complete solution, which will include backend database connection and features like appointment reminders, will go online after staff and patients are fully on board.

This phased approach ensures we catch any major issues early, reduce errors, and avoid downtime.

- Are You Going to Provide Training to Staff?

Yes, we designed the system especially to make training as simple as possible, and it is a crucial component of our deployment strategy.

- The UI in each HTML file (admin, doctor, patient) is simple and self-explanatory, with large buttons and clearly labeled fields.

- We plan to provide:

- A short in-person demo session during off-hours

- Step-by-step printed guides for each user role

- Quick video tutorials that walk through booking and managing appointments

We think clinic employees will be able to quickly become familiar with the system without interfering with their patient care responsibilities because the forms and dashboards are simple and targeted.

- What Else Will You Be Implementing in the Implementation Phase of the SDLC?

Along with training and phased rollout, we'll also do the following:

- Integration of the Backend

All HTML pages will be connected to a MySQL database and a backend (using PHP or Python). This will enable real-time data saving, retrieval, and updating.

- User Authentication

To ensure that administrators, physicians, and patients can safely access their dashboards, we will build a simple login mechanism.

- Email/SMS Reminders

To increase patient attendance, we'll put in place a notification system that will send reminders and confirmations of appointments.

- Testing & Feedback Collection

We will gather staff and patient input following each rollout phase and make minor improvements in response to their experiences.

- Final Launch Checklist

We'll ensure that everything has been tested, that errors have been corrected, and that all user types have received training before the entire system goes online.

ON GOING MAINTENANCE

- How are you going to monitor system performance and address user feedback?

After the complete system is put into use, we want to keep a close eye on how well it works and get input frequently, particularly in the initial weeks.

Given that the system is web-based, we'll keep an eye on:

- Form functionality — making sure bookings, availability updates, and cancellations work as expected (especially in patient.html, doctor.html, and admin.html)

- Page loading and responsiveness — using browser developer tools and simple monitoring tools to ensure the site loads fast and works on mobile

- Error logs — once the backend is added, we'll include basic logging to capture issues like failed form submissions, server errors, or database issues

For feedback:

- We'll ask staff (especially those using the admin.html and doctor.html pages) to report any problems or suggestions

- We also plan to add a simple feedback form later where users can submit comments directly through the system

- Feedback will be reviewed weekly and used to guide small updates or bug fixes

It will be simple to identify and address problems in a single area of the system without affecting the others because the system was built with modular pages for each user (patient, doctor, admin).

- How are you going to roll out updates for additional features?

Our team has already talked about a few new features we’d like to add after the initial launch, including:

- Login system (user authentication)

- Appointment history (for doctors and patients)

- Printable schedules or receipts

- Multi-language support for broader accessibility

To implement these:

- We'll employ a version-based updating strategy in which minor upgrades (such as Version 1.1, 1.2, etc.) add functionality one at a time.

- Each page (admin.html, doctor.html, etc.) is constructed as a separate module, so we can test and update it separately without affecting the system.

- We will test updates in our local environment first and then roll them out to the live version if they are stable.

We'll also notify clinic personnel of any changes ahead of time, either by a short guide, announcement, or walkthrough, so they're not caught off guard.